Project Planning Phase

Project Planning Template (Product Backlog, Sprint Planning, Stories, Storypoints)

| Date | 06 November 2022 |
| --- | --- |
| Team ID | PNT2022TMID04063 |
| Project Name | Project – IOT based smart crop protection system for agriculture |
| Maximum Marks | 8 Marks |

Product Backlog, Sprint Schedule, and Estimation (4 Marks)

Use the below template to create product backlog and sprint schedule

| Sprint | Functional Requirement (Epic) | User Story Number | User Story / Task | Story Points | Priority | Team Members |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | Registration | USN-1 | As a user, I can register for the application by entering my email, password, and confirming my password. | 4 | High | Krshnapriya |
| Sprint-1 | Registration | USN-2 | As a user, I will receive confirmation email once I have registered for the application | 3 | High | Krshnapriya |
| Sprint-1 | Login page | USN-3 | As a user, enter the username and password which is already existing | 3 | Medium | Bhavana |
| Sprint-1 | Forecasting the weather | USN-4 | As a user, we can monitor he weather conditions like humidity , temperature etc... | 12 | High | Deepika |
| Sprint-2 | Sensing moisture condition of the soil | USN-5 | As a user, we can know about soil moisture condition , controlling the motor pump for water flow by using mobile application. | 10 | High | Hemapriya |
| Sprint-3 | Detecting the motion in certain range | USN-6 | Fencing system are helpful in providing security against animals and birds. | 12 | High | Hemapriya |
| Sprint-4 | Checking the crops conditions. | USN-7 | Here farmer needs to update the condition of crops. | 9 | HIgh | Bhavana |

Project Tracker, Velocity & Burndown Chart: (4 Marks)

| Sprint | Total Story Points | Duration | Sprint Start Date | Sprint End Date (Planned) | Story Points Completed (as on Planned End Date) | Sprint Release Date (Actual) |
| --- | --- | --- | --- | --- | --- | --- |
| Sprint-1 | 8 | 6 Days | 24 Oct 2022 | 29 Oct 2022 | 22 | 29 Oct 2022 |
| Sprint-2 | 1 | 6 Days | 31 Oct 2022 | 05 Nov 2022 | 10 | 05 Nov 2022 |
| Sprint-3 | 2 | 6 Days | 07 Nov 2022 | 12 Nov 2022 | 12 | 12 Nov 2022 |
| Sprint-4 | 1 | 6 Days | 14 Nov 2022 | 19 Nov 2022 | 9 | 19 Nov 2022 |

Velocity:

Imagine we have a 10-day sprint duration, and the velocity of the team is 20 (points per sprint). Let’s calculate the team’s average velocity (AV) per iteration unit (story points per day)

=6/13.25

=0.45

Burndown Chart:

A burn down chart is a graphical representation of work left to do versus time. It is often used in agile software development methodologies such as Scrum. However, burn down charts can be applied to any project containing measurable progress over time.